Botium Toys: Remediation Roadmap

August 2026

This Remediation Roadmap outlines the corrective actions Botium Toys should follow to improve their security posture. Findings are ranked by business impact, with priority given to risks that pose an immediate risk towards cardholder data and regulatory compliance. Each action is referenced to its applicable framework, estimated implementation effort, and recommended timeline. This roadmap is intended to be used for guiding Botium Toys’ IT Department and leadership to address control gaps identified in the audit report.

Severity Legend

Critical: Immediate threat to cardholder data or regulatory compliance | High: Significant Risk | Medium: moderate risk identified

Effort Level: Low = minimal resources needed to remediate | Medium = moderate planning and resources required | High = significant time and budget needed to remediate

| Priority | Severity | Finding | Recommended Action | Framework Reference | Effort | Timeline |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Critical | Lack of Encryption Protocols for Cardholder Data | Botium Toys should implement AES-256 Encryption for cardholder data and TLS 1.2+ for data in transit. Establish an encryption policy that aligns with the PCI DSS framework (Req 3 + 4). | PCI DSS Req 3 + 4 | High | Immediate |
| 2 | Critical | Lack of Least Privilege & Access Controls | Implement Role-Based Access Controls to help restrict data access based on job function. Create a least privilege policy and schedule access reviews periodically. | NIST SP 800-53 AC-6 + PCI DSS Req 7 | High | Immediate |
| 3 | High | Weak Password Policy & No Central Password Manager | Thoroughly update the password policy to meet NIST SP 800-63B and PCI DSS Req 8 standards. Implement a centralized password management system to enforce compliance. | NIST SP 800-63B + PCI DSS Req 8 | Medium | Short Term (30-60 Days) |
| 4 | High | Lack of Disaster Recovery Plan & Data Backups | Create a formal DRP aligned with NIST SP 800-34 that included RTOs and RPOs. Automate backup schedules and store backups offsite. | NIST SP 800-34 + NIST SP 800-53 CP-9 + PCI DSS Req 12 | High | Short Term (30-60 Days) |
| 5 | Medium | Lack of Intrusion Detection System (IDS) in place | Create a network-based IDS that is aligned with the NIST SP 800-53 SI-4. Establish a formal monitoring policy that is integrated with the IDS and incident response process. | NIST SP 800-53 SI-4 + NIST CSF Detect | Medium | Long Term (60-90 Days) |